# User Stories

| Done | Itr | Pair | ID | Title | PP | priority | Progress | Remaining PP |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TRUE | 2 | EO AA | 1 | Login | 1.0 | M | 1.0 | 0 |
| TRUE | 2 | EO AA | 2 | Logout | 1.0 | M | 1.0 | 0 |
| TRUE | 3 | GI SN | 3 | Register | 1 | M | 1 | 0 |
| TRUE | 3 | SN SS | 4 | Auto-schedule | 1.5 | M | 1.5 | 0 |
| TRUE | 3 | NS AA/ SN AA/ GI NJ | 5 | import calendar | 2.0 | M | 1.0 | 0 |
| TRUE | 3 | EO GI | 6 | admin delete | 0.5 | M | 0.5 | 0 |
| TRUE | 3 | GI SN AA GI | 7 | Delete My Account | 1 | M | 1 | 0 |
| TRUE | 3 | EI GI AA GI | 8 | Remove User | 1 | M | 1 | 0 |
| TRUE | 1 | NS CR | 9 | Display Invites | 1 | M | 1 | 0 |
| TRUE | 3 | NS SS/SN SS | 10 | edit invites | 0.5 | S | 0.5 | 0 |
| TRUE | 3 | SN SS/GI SS | 11 | manage created events | 1.5 | S | 1.5 | 0 |
| TRUE | 3 | EO GI | 12 | delete event | 1.0 | S | 1.0 | 0 |
| TRUE | 3 | NJ AA NS | 13 | Save Events | 2 | S | 2 | 0 |
| TRUE | 3 | NS CR | 14 | Calendar view | 1.0 | S | 1.0 | 0 |
| TRUE | 3 | NS SS | 15 | Uninvite | 0.5 | S | 0.5 | 0 |
| TRUE | 1 | NS GI CR | 16 | Reject Invite | 0.5 | C | 0.5 | 0 |
| TRUE | 1 | NS GI CR | 17 | Accept Invite | 0.5 | C | 0.5 | 0 |
| TRUE | 1 | NJ AA | 18 | Select Invitees | 0.5 | C | 0.5 | 0 |
| TRUE | 2 | NS CR | 19 | Select Time Slot | 0.5 | C | 0.5 | 0 |
| TRUE | 2 | NS CR | 20 | See list of invitees | 0.5 | C | 0.5 | 0 |
| TRUE | 3 | EO SS | 21 | Back button | 0.5 | C | 0.5 | 0 |
| TRUE | 3 | EO SS | 22 | Date picker | 0.5 | C | 0.5 | 0 |
| TRUE | 3 | CR NS | 23 | View user’s events | 0.5 | S | 0.5 | 0 |

## Legend / notes

| roles: | PP: | priority |
| --- | --- | --- |
| user | 1 afternoon of work | M (Must) |
| admin |  | S (Should) |
|  |  | C (Could) |
|  |  | W (Would liketo have) |